## Slide 1: LOINC – SNOMED Cooperation on Content
Overview for Mapping SIG
October 2014
Amsterdam, Netherlands

## Slide 2: Background
Cooperative agreement between RII and IHTSDO, July 2013
  Builds on strengths of each terminology
  Minimize and manage duplication
  SNOMED and LOINC work better together
  Provide links between LOINC and SNOMED

## Slide 3: Value
Greater consistency in coding of order entry and results reporting
Improvements in each terminology
Improved analytics and quality control
  Query LOINC via SNOMED hierarchy and relationships
  Better identification and maintenance of laboratory tests value sets for public health reporting
  Enhanced tracking and management of infectious disease outbreaks
Integrates disparate elements in EHRs
  Lab test in LOINC with elements in patient chart in SNOMED (e.g. allergies, chief complaint, vital signs, age)
  Enables clinical decision support, may aid in reimbursement

## Slide 4: Roles of individuals and groups
Internal project team – currently 6 individuals
  Head of Terminology, Head of Content Development, Head of Implementation and Education, Head of Delivery, Terminologists
LOINC project team contact
Executive Policy Group (3 from RII and 3 from IHTSDO)
Observable and Investigation Model Project
  Subproject on CollabNet (those interested in participating contact SSA or FAS)
Project groups (Substance Redesign; Organisms; Microbiology)
External collaborators:
  US Veterans Administration
  Kaiser Permanente
IHTSDO Content Committee:
  Guidance, coordination with other IHTSDO initiatives
Contractors:
  Developing implementation guidance: BITAC
Notes: IHTSDO individuals and roles: Head of Terminology – Kent Spackman
Head of Content Development – Ian Green
Head of Implementation and Education – David Markwell
Head of Delivery – Robert Turnball
Terminologists – Farzaneh Ashrafi and Suzanne Santamaria

## Slide 5: Project scope
Scope
  Laboratory LOINC
  Vital signs
  Physiologic measurements
  Anthropomorphic measurements and evaluations
Phases
  Initial
    Top 2000 lab LOINC tests
    Microbiology
    Chemistry
    Vital signs
  Subsequent
    Remainder of lab LOINC
    Measurements

## Slide 6
Map LOINC parts
to SNOMED
Jan 2014
June 2014
April 2015
Map LOINC codes
to SNOMED
expressions
Roadmap
Technology Preview release
Candidate baseline release
Alpha release
July 2015
November 2014
Develop
distribution
format
Create
SNOMED
value sets
for LOINC codes
Business Meeting
Business Meeting

## Slide 7: Development phase objectives
Collaboration
  Invite participation by stakeholders
  Regular meetings (internal group; EPG; KP)
  Ensure approach works with other concurrent design projects (e.g. Substance Redesign)
  Publicize work and progress
Content development
  Add and update content to SNOMED to complete the LOINC Parts map (techniques, substances, etc.)
  Determine the best approach for handling complex concepts
  Create documentation of process and outcomes
  Create and deliver alpha release and Technology Preview
Test and obtain feedback
  Document and test the Observables model (including description logic)
  Document the quality test plan
  Review feedback on releases from stakeholders

## Slide 8: Development phase progress
Collaboration
  IPaLM SIG, internal project groups (e.g. Substance Redesign) engaged
  Regular meetings held (internal group; EPG; KP)
  Posters at ICBO and SNOMED CT Showcase this Fall
Content development
  SNOMED concepts added for LOINC Part mapping, metadata, etc.
  Draft implementation guidance released July 2014
  alpha release released May 2014 with documentation
    117 LOINC Terms
  Development of Technology Preview Structure Process
  Technology Preview released October 2014 with documentation
    2100 LOINC Parts in LOINC Part to SNOMED RefSet
    9700 LOINC Terms in LOINC Term to Expression RefSet

## Slide 9: Development phase progress continued
3. Test and obtain feedback
  Report on implementation horizon and scope released April 2014
  Documented and tested the Observables model (including description logic and creation of OWL ontology)
  Performed quality test plan for functionality and reproducibility
  Analyzed feedback on alpha prototype and modified content

## Slide 10: Summary of sequence for content development
Initial focus on lab LOINC and top 2000 LOINC Terms
Collaborate with each other and with community
Map LOINC Parts to SNOMED
Use Part map as basis for creating Expressions, modify as needed
Create and classify ontology
Review results (internal and external collaborators)
Perform quality assurance checks
Use OWL API to create SNOMED post-coordinated expressions
Create SNOMED reference sets of Part map and Expressions

## Slide 11: Summary of sequence for content release
Prototype: Released in May 2014
Initial Technology Preview: Released in October 2014
Repeat of Technology Preview: Scheduled for March 2015
Candidate baseline: Scheduled for July 2015
Actual baseline: TBD (July 2015 release becomes baseline if no changes needed)

## Slide 12
Observables model in 20 seconds
(slide used with permission of Daniel Karlsson)
Observation device
DIRECT SITE
TECHNIQUE
PROPERTY TYPE
INHERES IN
...
PRECONDITION
SCALE
UNITS
WHAT
HOW

## Slide 13
observation result
scale
scale types
observation result
units
units
technique
techniques
direct site
material entities
property type
property types
independent continuants
inheres in
towards
independent continuants
precondition
precondition values
material entities
(inherent) location
substances
(inherent) ingredient
processes
characterizes
material entities
process agent
time frames
process duration
substances
process output
relative to
substances
(rel-to) part of
independent continuants
is about
quality or property
observation procedure
output of
observes
informer
subjects
has value
<values>

## Slide 14
observable
property type
property types
scale
scale types
model for ‘quality’ observables
independent continuants
inheres in
towards
functions, substances
units
units
technique
techniques
is about
precondition
body states
direct site
body structures, specimens
IFCC-IUPAC NPU elements
LOINC elements
Kind-of-property
property
System/specimen
system
component
component
scale
units
method
method
System/specimen
component
quality

## Slide 15
Example: Serum sodium concentration
Clinically intended target of observation
Observation proxy location
|PROPERTY TYPE|=|Mass conc.|,
|INHERES IN|=|Plasma|,
|TOWARDS|=|Sodium electrolyte|
|DIRECT SITE|=|Serum sample|
relational quality
(slide used with permission of Daniel Karlsson)
Notes: 15

## Slide 16
Example: Serum sodium concentration
|Observable entity|:
|PROPERTY TYPE|=|Mass concentration|,
|INHERES IN|=|Plasma|,
|TOWARDS|=|Sodium electrolyte|,
|DIRECT SITE|=|Serum sample|
(slide used with permission of Daniel Karlsson)
Notes: 16

## Slide 17: LOINC Term to SNOMED Expression Refset Example – Quality Observable
id | mapTarget | expression
823815fc-cb5a-4655-b486-19da62053943 | 27182-5 ¦ Calcium:ACnc:Pt:Bld:Ord | 363787002¦Observable entity¦:70434600¦Specified by¦=(386053000¦Observation procedure¦:704347000¦Observes¦=(414237002¦Feature of entity¦:704319004¦Inheres in¦=87612001¦Blood¦,704320005¦Towards¦=5540006¦Calcium¦,704318007¦Property type¦=118569000¦Arbitrary concentration¦),704327008¦Direct site¦=119297000¦Blood specimen¦,370132008¦Scale¦=117363000¦Ordinal value¦)
LOINC Term
SNOMED attribute concept
SNOMED value concept

## Slide 18: Challenges in mapping thus far
Where mapping of LOINC Parts to SNOMED codes cannot be 1:1
Where LOINC Parts do not appear to have a clear, reproducible meaning
Verifying possible duplication within LOINC or within SNOMED
When SNOMED lacks the type of information needed to complete a map
Lack of clear differentiation between general categories of classes and specific types, present in both SNOMED and LOINC
Notes: Examples:
Appearance of urine, Unidentified crystals, specimen + system
Leukocytes other
4. New population of cells hierarchy needed in SNOMED
5. Amphetamines vs amphetamine

## Slide 19: LOINC Term to SNOMED Expression Refset Example – Process Observable
id | mapTarget | expression
2bea5348-61e9-4d47-9204-bdeaf17a83b8 | 2989-2 ¦ Testosterone:MRat:24H:Urine:Qn | 363787002¦Observable entity¦:70434600¦Specified by¦=(386053000¦386053000¦Observation procedure¦:704327008¦Direct site¦=122575003¦Urine¦,704347000¦Observes¦=(Feature of entity¦:704323007¦Process Duration¦=123027009¦24 hours¦,704321009¦Characterizes¦=63911002¦Excretion¦,704318007¦Property Type¦=118544000¦Mass rate¦,704324001¦Process Output¦=43688007¦Testosterone¦),370132008¦Scale¦=30766002¦Quantitative¦)
LOINC Term
SNOMED attribute concept
SNOMED value concept

## Slide 20: LOINC Term to SNOMED Expression Refset Example – Quality Observable
id | mapTarget | expression
cc1e1a70-48c0-44e6-8ba8-88a40d2b1a52 | 9796-4 ¦Color:Type:Pt:Calculus:Nom | 363787002¦Observable entity¦:70434600¦70434600¦Specified by¦=(386053000¦Observation procedure¦:704327008¦Direct site¦=119350003¦Calculus specimen¦,370132008¦Scale¦=117362005¦Nominal¦,704347000¦Observes¦=(414237002¦Feature of entity¦:704318007¦Property Type¦=703247007¦Color¦,704319004¦Inheres In¦=794887015¦Calculus¦))
LOINC Term
SNOMED attribute concept
SNOMED value concept

## Slide 21: LOINC Term to SNOMED Expression Refset Example – Quality Observable
id | mapTarget | expression
c11e74ec-5935-4757-bdae-abab8320ac4d | 15190-2 ¦ Leukocytes other:Prid:Pt:Bld:Nom:Automated count | 363787002¦Observable entity¦:70434600¦Specified by¦=(386053000¦Observation procedure¦:704327008¦Direct site¦=119297000¦Blood specimen¦,370132008¦Scale¦=117362005¦Nominal¦,246501002¦Technique¦=702659008¦Automated count¦,704347000¦Observes¦=(414237002¦Feature of entity¦:704319004¦Inheres In¦=87612001¦Blood¦,704318007¦Property Type¦=118584009¦Presence OR identity¦))
LOINC Term
SNOMED attribute concept
SNOMED value concept

## Slide 22: LOINC Term to SNOMED Expression Refset Example – Quality Observable
id | mapTarget | expression
33434620-1e97-4656-8a14-263d8fa9c7a2 | 5783-6 ¦ Crystals.unidentified:ACnc:Pt:Urine sed:Ord:Microscopy.light | 363787002¦Observable entity¦:70434600¦Specified by¦=(386053000¦Observation procedure¦:246501002¦Technique¦=703754002¦Detecting by light microscopy without classifying¦,704347000¦Observes¦=(414237002¦Feature of entity¦:704320005¦Towards¦=413935006¦Crystal¦,704318007¦Property type¦=118569000¦Arbitrary concentration¦,704319004¦Inheres In¦=386100006¦Urine sediment¦),704327008¦Direct site¦=122567009¦Urine sediment specimen¦,370132008¦Scale¦=117363000¦Ordinal¦)
LOINC Term
SNOMED attribute concept
SNOMED value concept

## Slide 23: Contact information
IHTSDO Project Team
  LOINC-SNOMEDProject@ihtsdo.org

## Slide 24: References
Content
  Alpha prototype files (including OWL file)
    https://csfe.aceworkspace.net/sf/frs/do/viewRelease/projects.snomed_ct_international_releases/frs.3_other_releases.loinc_snomed_alpha_prototype
  Technology Preview files
    https://csfe.aceworkspace.net/sf/frs/do/listReleases/projects.snomed_ct_international_releases/frs.technology_preview_packages
Implementation
  Horizon and scoping report (Phase 1)
    https://csfe.aceworkspace.net/sf/go/doc10329
  Draft implementation guidance (Phase 2)
    https://csfe.aceworkspace.net/sf/go/doc10699
Observables redesign
  https://csfe.aceworkspace.net/sf/go/doc9931
RII – IHTSDO Agreement
  http://ihtsdo.org/fileadmin/user_upload/Docs_01/About_IHTSDO/Harmonization/Cooperation_Agreement_between_IHTSDO_and_RII_20130817.pdf

## Slide 25
QUESTIONS & DISCUSSION